Please find below the Minutes of Meeting (MoM) for the discussion held on 05 August 2026 at the United Courier Office, Mahipalpur.

The following points were discussed for implementation:

1. Customer Registration & KYC

- If the customer type is Courier or Aggregator, they will be allowed to add/manage their own customers. (done)

- During customer registration, provide a dropdown to select CSV-IV or CSV-V. (done)

- Replace the word "Personal" with "Individual" throughout the application. (done)

- Hide the OTP Login Module. (done)

- In the KYC module: (done)

  - Company Name should match the GST Certificate.

  - Entity Name should match the PAN Card.

- Integrate Cashfree APIs for: (done)

  - Aadhaar Verification

  - GSTIN Verification

  - PAN Verification

  - IEC Verification

- Add a new field Customer Module Type with the following options: (done)

  - Courier / Aggregator

  - Exporter

  - CSV-IV

- Aadhaar validation: (done)

  - Courier / Aggregator: Aadhaar is Optional.

  - All other customer types: Aadhaar is Mandatory.

- AD Code validation (CSV-V Form):

  - Must be 7 or 14 alphanumeric characters. (done)

- Improve spacing/alignment of the Bank Details section. (done)

2. Shipment Module

Invoice Value Validation

The following validations must be enforced during shipment creation: (done)

- CSB-IV

  - Maximum total invoice value: ₹25,000

  - Display validation message if exceeded:

" The total invoice value for a CSB-IV order cannot exceed Rs. 25,000.00. Current invoice value: Rs. 25,001.00 (Rs. 25,001.00)." (done)

- CSB-V

  - Maximum total invoice value: ₹5,00,000

  - Display validation message if exceeded:

"The total invoice value for a CSB-V order cannot exceed Rs. 500001.00 (5 lakh). Current invoice value: Rs. 5,00001.00 (Rs. 5,00001.00) "

LUT Validation (done)

- Shipment creation should not be allowed if the LUT has expired.

- Validation:

  - LUT Expiry Date must be greater than the current date.

- Display message:

"Your LUT has expired. Please contact support or update your LUT expiry date."

Additional Enhancements

- Signature should be uploaded only as an image. (done)

- The uploaded signature will automatically appear in the generated agreement. (done)

- Once the customer's KYC is successfully completed, the shipping rate should be assigned automatically.

- No separate customer enable/approval step will be required before shipment creation (third revision).

3. Billing & Finance (On Hold)

- If shipment charges are modified by Rakesh Ji, Adomantra will provide the required API.

- Adomantra will create a dedicated Billing database table to store finance/billing information received through the API.

4. API Integrations (Not working yet provided by parvinder)

The following APIs will be provided by United Courier / Parvinder for integration:

- Shipping API (done)

- Customer Rate API

- Customer Add/Update API (done)

- Tracking API (Before Last Mile)

Adomantra will integrate all the above APIs.

5. Last Mile Tracking (PENDING)

- Adomantra will integrate the Last Mile Tracking module.

6. Customer Code Generation(done)

- Every newly created customer will receive a unique customer code.

- Format example:

  - UWC000001

- Length:

  - Minimum: 7 characters

  - Maximum: 10 characters

7. Dispute Management (Not working yet)

- A Dispute Module will be developed.

- Dispute categories will be provided by United Courier.

New Modules & Additional Development (Not working yet)

1. Shipping Bill Module

- Shipping Bills (document type) received from the Customs Department can be uploaded by the Admin.

- Upload should be mapped against:

  - Customer

  - AWB Number

2. Admin Features

- Admin can create customers.

- Admin can complete customer KYC.

- Admin can create shipments on behalf of customers.

3. Additional Charges

- A MySQL master table will be created for Additional Charge Types.

- The list of charge types will be provided by United Courier.

- Whenever additional charges are applicable, display the following message on the shipment form:

Additional charges may apply.

4. Zoho Integration

- Integrate Zoho API to push customer information automatically.

5. Cash on Delivery (COD)

- A new Cash on Delivery (COD) process will be implemented.

- United Courier will provide the complete business process and required documentation.

Thanks,

Anil Kumar